UK AI Economic Measurement Lab

Google Antigravity Operator & Build Guide

A controlled operating model for building a statistically credible public methodology product

| Project detail | Value |
| --- | --- |
| Owner | Daramola Omoyele |
| Build environment | Google Antigravity 2.0 / Antigravity IDE |
| Planning baseline | 21 September 2026 |
| Current authorised scope | Phase 0/1 only |

Core rule: Antigravity must explore, plan, obtain human review, execute, verify, report, and stop at the phase gate. It must not build the whole product in one autonomous run.

Status: Independent research prototype. It is not an Office for National Statistics product and must not imply ONS endorsement.

# 1. Why the repository is designed specifically for Google Antigravity

Google Antigravity is an agent-first environment with project-scoped context, persistent Rules, reusable Agent Skills, specialist agents, browser/terminal tooling and reviewable Implementation Plan artifacts. This package uses those capabilities deliberately rather than treating Antigravity as a generic chat-based code generator.

## Project-scoped context

The repository root is the project boundary for Phase 0/1. Non-workspace access should remain disabled so unrelated local files do not become context.

## Rules

Persistent statistical, architectural, testing and accessibility constraints live in .agents/rules/.

## Skills

Task procedures live in .agents/skills/. Skills are intentionally focused so Antigravity loads detailed instructions only when relevant.

## Specialist agents

Optional methodology, data-engineering, QA and accessibility agents can independently review bounded parts of the work.

## Artifacts

The Implementation Plan, validation evidence and browser-verification artifacts are treated as governance checkpoints, not optional commentary.

# 2. First-run Antigravity configuration

Create/open one Antigravity Project using this repository root only.

Use Planning Mode for the first conversation.

On Windows, prefer Proceed in Sandbox where available; otherwise Request Review.

Keep non-workspace file access off.

Do not enable unrestricted/full-machine access for the initial build.

Allow browser access for official-source verification and UI testing, but record authoritative source URLs and access dates.

Use Git from the start and keep Phase 0/1 changes reviewable.

The first prompt is stored at prompts/00_FIRST_ANTIGRAVITY_PROMPT.md. It asks Antigravity to inspect and plan only. Do not click Proceed until the Implementation Plan has been reviewed against the product contract.

# 3. Antigravity control structure

| Repository area | Purpose | How to use it |
| --- | --- | --- |
| .agents/rules/ | Persistent constraints | Keep project contract, statistical integrity, test and accessibility rules active. |
| .agents/skills/ | Reusable procedures | Use phase-foundation, provenance, statistical-validation, accessibility and release-gate skills. |
| .agents/agents/ | Specialist reviewers | Use for independent methodology, data, QA and accessibility review. |
| prompts/ | Exact operator prompts | Paste the relevant prompt into a fresh or continuing Antigravity conversation. |
| docs/ | Product contract | Treat these files as authoritative specifications; record material changes rather than relying on chat memory. |
| project-status/STATUS.md | Current state | Update after material sessions so a fresh agent can recover phase, evidence, risks and next action. |

# 4. Phase 0/1 authorised build

Phase 0/1 establishes trust before advanced modelling. The goal is a reproducible official-source pipeline plus the first two public pages — not an AI-GDP estimate.

A. Repository foundation: Scaffold web, analytical, package, data and test layers; lock dependencies; create reproducible commands.

B. Source provenance: Implement a machine-readable source manifest with publisher, title, URLs, period, vintage, local path, SHA-256 and status.

C. Official-data acquisition: Verify current ONS/GOV.UK sources in the browser; download deterministically; preserve immutable raw snapshots.

D. Transform and validate: Create tidy analytical tables; test codes, keys, duplicates, missingness, units, vintages and source reconciliations.

E. Home page: Explain the research problem, independence, scope and source-status model.

F. Supply & Use Explorer: Present published broad AI-relevant product context with source/vintage metadata and a prominent warning that totals are not AI-output estimates.

G. QA and browser verification: Run unit/data/integration/frontend checks; verify desktop/mobile flows; record evidence and limitations.

# 5. Statistical guardrails Antigravity must preserve

Never invent source data, source metadata or published totals.

Never label broad AI-relevant CPA totals as AI output.

Distinguish published official-statistics source, published research/context source, and prototype estimate/scenario.

Every public number must expose source, population/scope, period, unit, vintage and statistical status.

Raw acquired files are immutable and hashed before transformation.

Unresolved methodological ambiguity becomes a documented assumption, risk or decision — not a hidden agent guess.

No AI-GDP, disaggregation, company classifier or SNA decision engine is authorised in Phase 0/1.

# 6. Exact Antigravity conversation sequence

Conversation 1 — Plan — Paste prompts/00_FIRST_ANTIGRAVITY_PROMPT.md in Planning Mode. Review the Implementation Plan artifact. No code should be written before approval.

Conversation 1 — Execute — After approval, use prompts/01_EXECUTE_APPROVED_PHASE_0_1.md. Require incremental tests and browser verification.

Conversation 2 — Independent review — Open a fresh agent/conversation and use prompts/02_PHASE_0_1_INDEPENDENT_REVIEW.md. The reviewer should verify evidence rather than trust the first agent.

Conversation 3 — Remediation if needed — Use prompts/03_FIX_REVIEW_GAPS_ONLY.md. Fix only failed Phase 0/1 acceptance criteria; add regression tests.

Phase decision — Human reviewer accepts or rejects Phase 0/1. Only after acceptance may prompts/04_PREPARE_PHASE_2_PLAN_ONLY.md be used.

# 7. Evidence required before a phase is called complete

| Evidence | Minimum expectation |
| --- | --- |
| Source evidence | Verified official URL/download, publisher/title, access date, reference period, vintage and SHA-256 for acquired files. |
| Data evidence | Schema/code checks, missingness/duplicates, unit/vintage checks and reconciliation to published controls where possible. |
| Engineering evidence | Clean build, type/lint checks, unit/integration tests and dependency lockfiles. |
| UI evidence | Browser-tested core flows, desktop/mobile verification, source links and accessible alternatives for charts. |
| Statistical evidence | Correct source/period/unit/status labels and visible limitations; no overclaiming. |
| Operational evidence | Updated project-status/STATUS.md and validation report; known gaps and risks listed. |
| Stop evidence | Agent stops after Phase 0/1 and does not implement Phase 2 without explicit approval. |

# 8. Recommended specialist review model

Use one lead conversation for integration. Specialist agents are most valuable as independent reviewers. If parallel agents later edit code, isolate them using branches/worktrees and reconcile through review to avoid conflicting writes.

Methodology Lead: Checks National Accounts meaning, statistical claims, periods, units, assumptions and limitations.

Data Engineer: Checks acquisition, hashing, lineage, schema validation, DuckDB/Parquet modelling and reproducibility.

QA Auditor: Re-runs evidence and challenges completion claims, fallbacks and clean-checkout reproducibility.

Frontend & Accessibility: Checks semantic UI, keyboard operation, chart alternatives, responsive layouts and source/method transparency.

# 9. What not to ask Antigravity

“Build the whole application.”

“Make it look like ONS.”

“Estimate UK AI GDP with whatever data you can find.”

“Use placeholder numbers until we get the real data” for public production output.

“Skip the tests and deploy first.”

“Continue to the next phase automatically.”

Instead, give Antigravity a bounded goal, required context, source constraints, acceptance tests, evidence requirements and an explicit stop condition.

# 10. Repository files to open first

START_ANTIGRAVITY_HERE.md

AGENTS.md

prompts/00_FIRST_ANTIGRAVITY_PROMPT.md

docs/22_ANTIGRAVITY_OPERATING_MODEL.md

docs/23_ANTIGRAVITY_PHASE_0_1_EXECUTION_SPEC.md

.agents/rules/

.agents/skills/

project-status/STATUS.md

# 11. Antigravity documentation basis

This repository design follows current Google Antigravity concepts: Projects, Implementation Plan artifacts, project/workspace Rules under .agents/rules, Agent Skills under .agents/skills, specialist agent definitions, browser/terminal tools and project-scoped permissions.

https://antigravity.google/docs/projects

https://antigravity.google/docs/artifact-review

https://antigravity.google/docs/rules-workflows

https://antigravity.google/docs/skills

https://antigravity.google/docs/agent-settings

https://antigravity.google/docs/cli-best-practices

Operator decision: Start with the planning prompt. Do not let Antigravity write Phase 2 code until Phase 0/1 has passed independent review and explicit human approval.